PHASE 2

Educational Semantic Intelligence Engine

Detailed Development Plan

What is in this chapter? Extract it deeply. Supabase • Gemini 2.5 Flash (Free API) • FastAPI • Python

Input: MinerU Markdown  →  Output: Deep Educational JSON stored in Supabase

READ THIS FIRST

The most important rule for Phase 2:

Do NOT write any FastAPI code until you have tested your Gemini prompt manually in Google AI Studio. The Phase 2 endpoint is entirely driven by one Gemini prompt. If the prompt is wrong, every endpoint call produces wrong output. No amount of good Python code fixes a bad prompt. Sequence: PROMPT FIRST → TEST MANUALLY IN AI STUDIO → THEN WRITE CODE

What Phase 2 Does — One Sentence

Phase 2 reads the MinerU Markdown output and asks Gemini: "What is educationally important in this chapter and what does it mean?"

Output: A deep JSON document that is the educational memory of the chapter — stored permanently in Supabase.

Your Starting Point

Before starting Phase 2, you must have all of these:

☐  A FastAPI service running locally (from Phase 1)

☐  At least one NCERT chapter processed through MinerU

☐  A .md Markdown file — the full chapter text, cleaned and structured

☐  A .json file — layout metadata, element types, page structure from MinerU

☐  A Supabase project created (free tier is fine)

☐  A free Gemini API key from aistudio.google.com

Free Tier Reality Check

| Service | Free Limit | Enough for Phase 2 Development? | When to Upgrade |
| --- | --- | --- | --- |
| Gemini 2.5 Flash | 10 requests/min, 250/day, 1M token context | ✅ YES — perfect | When going to production with many teachers |
| Gemini 2.5 Pro | 5 requests/min, 100/day | ✅ YES — use for testing hard chapters | When you need highest reasoning quality |
| Supabase | 500 MB DB, 1 GB storage | ✅ YES — enough for 2,500+ chapters | When storing large production data |

⚠️ Supabase free projects are paused after 1 week of inactivity.

Fix: go to supabase.com → your project → click Restore. Takes 30 seconds. Or: run a simple health-check SELECT query every few days to keep it alive.

SECTION 1 — SUPABASE TABLES FOR PHASE 2

Run all SQL in Supabase before writing any Python code.

Go to: Supabase Dashboard → SQL Editor → New Query → paste → Run.

Step 1.1 — Enable Extensions (Run Once for the Project)

-- Run once in Supabase SQL Editor CREATE EXTENSION IF NOT EXISTS pg_jsonschema; CREATE EXTENSION IF NOT EXISTS vector; CREATE EXTENSION IF NOT EXISTS "uuid-ossp";

Step 1.2 — Table 1: pdf_processing_cache

Purpose: Prevents re-running MinerU on the same PDF. If a chapter was already extracted, we skip straight to Phase 2.

CREATE TABLE IF NOT EXISTS pdf_processing_cache ( id BIGSERIAL PRIMARY KEY, standard_id INTEGER NOT NULL, subject_id INTEGER NOT NULL, chapter_id INTEGER NOT NULL, pdf_url TEXT NOT NULL, md5_hash VARCHAR(32), output_markdown_path TEXT, output_json_path TEXT, output_images_folder TEXT, -- status lifecycle: pending → processing → completed ¦ failed status VARCHAR(20) DEFAULT 'pending' CHECK (status IN ('pending','processing','completed','failed')), confidence_score NUMERIC(3,2), error_message TEXT, processing_time_seconds INTEGER, created_at TIMESTAMPTZ DEFAULT NOW(), updated_at TIMESTAMPTZ DEFAULT NOW() ); -- Fast lookup by chapter ID combination CREATE INDEX idx_pdf_cache_chapter ON pdf_processing_cache(standard_id, subject_id, chapter_id); -- Filter rows by processing status CREATE INDEX idx_pdf_cache_status ON pdf_processing_cache(status);

pdf_processing_cache — Column Reference

| Column | Type | What It Means |
| --- | --- | --- |
| standard_id | INTEGER | Machine ID for the class (e.g. 8 = Class 8). From Laravel ERP. |
| subject_id | INTEGER | Machine ID for the subject. From Laravel ERP. |
| chapter_id | INTEGER | Machine ID for the chapter. Primary key for all lookups. |
| pdf_url | TEXT | Source URL of the NCERT PDF. Used to download the file before processing. |
| md5_hash | VARCHAR(32) | MD5 fingerprint of the PDF file. If hash matches, skip MinerU and use cache. |
| output_markdown_path | TEXT | File path to the .md file produced by MinerU. Fed into Phase 2 prompt. |
| output_json_path | TEXT | File path to the .json layout metadata produced by MinerU. |
| output_images_folder | TEXT | Folder path where MinerU saved extracted diagram images. |
| status | VARCHAR(20) | 'pending' = not started. 'processing' = MinerU running. 'completed' = ready for Phase 2. 'failed' = check error_message. |
| confidence_score | NUMERIC(3,2) | MinerU extraction quality score (0.00 – 1.00). Below 0.7 may need manual review. |
| error_message | TEXT | Set when status = 'failed'. Contains the exception or error detail. |
| processing_time_seconds | INTEGER | How long MinerU took. Useful for estimating batch processing time. |

Step 1.3 — Table 2: chapter_semantic_intelligence

Purpose: This is the Phase 2 output table. Stores the complete educational semantic JSON for each chapter. Generated once by Gemini, cached permanently.

CREATE TABLE IF NOT EXISTS chapter_semantic_intelligence ( id BIGSERIAL PRIMARY KEY, -- Links back to the MinerU extraction record pdf_cache_id BIGINT REFERENCES pdf_processing_cache(id), -- Identifiers from your Laravel ERP standard_id INTEGER NOT NULL, subject_id INTEGER NOT NULL, chapter_id INTEGER NOT NULL, chapter_title VARCHAR(500), short_summary TEXT, learning_objectives TEXT, -- Counts extracted from JSON for dashboard display total_topics INTEGER DEFAULT 0, total_subtopics INTEGER DEFAULT 0, -- The complete Phase 2 JSON output from Gemini full_intelligence_json JSONB NOT NULL, -- Which LLM model generated this record llm_model VARCHAR(100) DEFAULT 'gemini-2.5-flash', -- Token usage tracking to monitor free API consumption input_tokens INTEGER, output_tokens INTEGER, -- prompt_version: bump this when you improve the Gemini prompt -- so you can regenerate and compare old vs new output prompt_version INTEGER DEFAULT 1, -- 'good' = use it ¦ 'needs_review' = check manually ¦ 'regenerate' = retry quality_flag VARCHAR(20) DEFAULT 'good' CHECK (quality_flag IN ('good','needs_review','regenerate')), created_at TIMESTAMPTZ DEFAULT NOW(), updated_at TIMESTAMPTZ DEFAULT NOW() ); -- Fast lookup by chapter ID combination CREATE INDEX idx_semantic_chapter ON chapter_semantic_intelligence(standard_id, subject_id, chapter_id); -- GIN index: enables fast searches INSIDE the JSONB column CREATE INDEX idx_semantic_json ON chapter_semantic_intelligence USING GIN (full_intelligence_json); -- One record per chapter per prompt version — prevents duplicates, enables safe upsert CREATE UNIQUE INDEX idx_semantic_unique ON chapter_semantic_intelligence(chapter_id, prompt_version);

Two fixes applied to the original SQL above:

1. 'Llm model' → 'llm_model' (column names cannot contain spaces in PostgreSQL) 2. prompt_version column added → required by the UNIQUE INDEX on (chapter_id, prompt_version) Always bump prompt_version in .env when you improve the Gemini prompt. This keeps old records intact so you can compare output quality across versions.

chapter_semantic_intelligence — Column Reference

| Column | Type | What It Means |
| --- | --- | --- |
| pdf_cache_id | BIGINT | Foreign key to pdf_processing_cache. Links this semantic record to its MinerU source. |
| standard_id | INTEGER | Machine ID for the class (e.g. 8 = Class 8). From Laravel ERP. |
| subject_id | INTEGER | Machine ID for the subject. From Laravel ERP. |
| chapter_id | INTEGER | Machine ID for the chapter. Used in all lookups and the unique index. |
| chapter_title | VARCHAR(500) | Exact chapter title as extracted by Gemini from the textbook content. |
| short_summary | TEXT | 2–3 sentence overview. Stored flat for fast dashboard display without parsing JSON. |
| learning_objectives | TEXT | What students are expected to learn. Extracted by Gemini from chapter content. |
| total_topics | INTEGER | Count of top-level teaching units. For dashboard statistics. |
| total_subtopics | INTEGER | Total count of all subtopics across all units. For dashboard statistics. |
| full_intelligence_json | JSONB | The complete deep JSON from Gemini: topics, subtopics, formulas, activities, Bloom levels. |
| llm_model | VARCHAR(100) | Which LLM model generated this record. Important for comparing output quality over time. |
| input_tokens | INTEGER | Tokens sent to Gemini. Helps monitor free tier API usage. |
| output_tokens | INTEGER | Tokens received from Gemini. Helps monitor response size. |
| prompt_version | INTEGER | Version of the prompt used. Bump when you improve the prompt. Old versions are kept for comparison. |
| quality_flag | VARCHAR(20) | 'good' = use it. 'needs_review' = teacher should check. 'regenerate' = output is bad, retry. |

SECTION 2 — PYTHON PROJECT SETUP

Step 2.1 — Folder Structure

Add Phase 2 inside your existing FastAPI project. Do not create a new project.

your_fastapi_project/ ├── main.py ← existing FastAPI app ├── phase1/ ← existing MinerU code ├── phase2/ ← NEW — create this folder │ ├── __init__.py ← empty file │ ├── prompt.py ← Gemini prompt builder │ ├── gemini_client.py ← Gemini API call wrapper │ ├── parser.py ← Pydantic schema validation │ └── router.py ← FastAPI endpoints ├── db/ │ ├── __init__.py │ └── supabase_client.py ← Supabase connection ├── .env ← API keys (never commit this) └── requirements.txt

Step 2.2 — Install Dependencies

# Add to requirements.txt fastapi==0.115.0 uvicorn==0.30.0 python-dotenv==1.0.1 supabase==2.9.0 google-generativeai==0.8.3 httpx==0.27.0 pydantic==2.8.0 # Install pip install -r requirements.txt

Step 2.3 — Environment Variables

Create a .env file in the project root. Never commit this file to Git.

# .env GEMINI_API_KEY=your_key_from_aistudio.google.com SUPABASE_URL=https://your-project-id.supabase.co SUPABASE_SERVICE_KEY=your_supabase_service_role_key GEMINI_MODEL=gemini-2.5-flash PHASE2_PROMPT_VERSION=1

Step 2.4 — Supabase Client (db/supabase_client.py)

import os from supabase import create_client, Client from dotenv import load_dotenv load_dotenv() supabase: Client = create_client( os.getenv('SUPABASE_URL'), os.getenv('SUPABASE_SERVICE_KEY') )

Step 2.5 — Gemini Client (phase2/gemini_client.py)

This handles all Gemini API calls with retry logic for the free tier rate limit:

import os, json, time import google.generativeai as genai from dotenv import load_dotenv load_dotenv() genai.configure(api_key=os.getenv('GEMINI_API_KEY')) MODEL = os.getenv('GEMINI_MODEL', 'gemini-2.5-flash') def call_gemini(prompt: str, max_retries: int = 3) -> dict: model = genai.GenerativeModel(MODEL) for attempt in range(max_retries): try: response = model.generate_content( prompt, generation_config=genai.types.GenerationConfig( temperature=0.2, response_mime_type='application/json', ) ) result = json.loads(response.text) usage = response.usage_metadata return { 'data': result, 'input_tokens': usage.prompt_token_count, 'output_tokens': usage.candidates_token_count, } except json.JSONDecodeError: if attempt < max_retries - 1: time.sleep(2 ** attempt) continue raise ValueError('Gemini returned invalid JSON') except Exception: if attempt < max_retries - 1: time.sleep(6) # free tier: 10 RPM, wait 6s continue raise raise RuntimeError('All retry attempts failed')

Why temperature=0.2 for Phase 2?

Lower temperature = more consistent, structured JSON output. Higher temperature = more creative but more likely to produce inconsistent JSON structure. Phase 2 is about accurate content extraction — consistency matters more than creativity.

SECTION 3 — THE PHASE 2 GEMINI PROMPT

This is the most important file in Phase 2. Spend 2-3 days perfecting it before touching the router.

Test it manually in AI Studio first. Iterate. Only write the FastAPI code once the output is excellent.

Step 3A — Test in Google AI Studio First

1.  Go to aistudio.google.com — log in with Google account

2.  Select model: Gemini 2.5 Flash

3.  Set temperature to 0.2

4.  Copy your entire MinerU .md file content and paste it into the prompt area

5.  Add the prompt instructions from phase2/prompt.py below

6.  Click Run — read the output carefully

7.  Ask yourself: are all topics captured? are activities there? are formulas there?

8.  Fix the prompt. Run again. Repeat until you are satisfied.

9.  Test on at least 3 different NCERT chapters before writing code

Step 3B — phase2/prompt.py

def build_phase2_prompt(markdown_content: str, subject: str, class_level: str) -> str: return f''' You are an expert educational content analyst for Indian school curriculum. You are given extracted content from an NCERT textbook chapter. Deeply analyze this content and extract complete educational intelligence. Subject: {subject} Class: {class_level} EXTRACTED CHAPTER CONTENT: --- START --- {markdown_content} --- END --- INSTRUCTIONS: 1. Read every line carefully. Do NOT skip any section. 2. Identify every topic and subtopic, even if it is only a paragraph. 3. For every activity section, capture it completely in the activities field. 4. For every formula, capture it in the formulas field. 5. For every diagram described, capture what it shows in diagram_explanations. 6. For each subtopic, assign a Bloom's Taxonomy level: Remember ¦ Understand ¦ Apply ¦ Analyze ¦ Evaluate ¦ Create 7. Return ONLY valid JSON. No explanation. No markdown. No code blocks. Return this exact JSON structure: { 'subject': '{subject}', 'class': '{class_level}', 'chapter_title': '<exact title from text>', 'chapter_summary': { 'short_summary': '<2-3 sentences>', 'detailed_summary': '<5-8 sentences>', 'educational_purpose': '<what students learn>', 'learning_objectives': '<what students will be able to do>', 'core_learning_goal': '<the single most important concept>' }, 'author_context': { 'author_name': '<name or null>', 'author_background': '<info or null>', 'literary_importance': '<importance or null>', 'writing_style': '<style or null>' }, 'teaching_units': [ { 'unit_id': 'unit_1', 'topic_title': '<heading>', 'topic_summary': '<2-3 sentences>', 'teacher_explanation': '<how a teacher explains this>', 'student_friendly_explanation': '<simpler version>', 'subtopics': [ { 'subtopic_title': '<heading>', 'bloom_level': '<Remember¦Understand¦Apply¦Analyze¦Evaluate¦Create>', 'subtopic_summary': '<1-2 sentences>', 'detailed_explanation': '<full explanation>', 'teacher_teaching_notes': '<what to emphasize>', 'student_understanding_goal': '<what student can do after>', 'real_life_connection': '<specific everyday connection>', 'common_student_confusion': '<typical misunderstanding>', 'discussion_questions': ['<question 1>', '<question 2>'], 'examples': ['<example 1>'], 'activities': ['<activity if any>'], 'formulas': ['<formula if any>'], 'quotes': ['<quote if any>'], 'important_lines': ['<key line>'], 'diagram_explanations': ['<what diagram shows>'], 'visual_learning_elements': ['<tables, charts>'], 'learning_outcomes': ['<outcome 1>', '<outcome 2>'] } ] } ] } '''

Step 3C — Prompt Quality Checklist

After running in AI Studio, verify ALL of these before writing code:

☐  Response is valid JSON — paste at jsonlint.com to verify

☐  chapter_title matches the actual chapter title from the PDF

☐  Every major topic from the textbook appears in teaching_units

☐  Every activity section appears in at least one 'activities' field

☐  Every formula appears in at least one 'formulas' field

☐  bloom_level is filled for every subtopic

☐  teacher_explanation reads like an actual teacher, not a Wikipedia summary

☐  real_life_connection is specific — not just 'it is important in daily life'

☐  learning_objectives is populated with clear, measurable outcomes

☐  Tested on at least 3 different NCERT chapters (Science + Social + Language)

If ANY of these checks fail, fix the prompt. Do NOT move to code yet.

Common prompt fixes: Add: 'Do NOT skip activities. Every activity MUST appear in the activities field.' Add: 'Every formula MUST appear in the formulas field.' Add: 'real_life_connection must be specific and relevant to Indian school students.'

SECTION 4 — PYDANTIC PARSER & FASTAPI ROUTER

Step 4A — phase2/parser.py

Validates the Gemini JSON response against our expected schema before saving to Supabase:

from pydantic import BaseModel, Field from typing import List, Optional class SubtopicSchema(BaseModel): subtopic_title: str bloom_level: str subtopic_summary: str detailed_explanation: str teacher_teaching_notes: str student_understanding_goal: str real_life_connection: str common_student_confusion: str discussion_questions: List[str] = [] examples: List[str] = [] activities: List[str] = [] formulas: List[str] = [] quotes: List[str] = [] important_lines: List[str] = [] diagram_explanations: List[str] = [] visual_learning_elements: List[str] = [] learning_outcomes: List[str] = [] class TeachingUnitSchema(BaseModel): unit_id: str topic_title: str topic_summary: str teacher_explanation: str student_friendly_explanation: str subtopics: List[SubtopicSchema] = [] class Phase2OutputSchema(BaseModel): subject: str class_: str = Field(alias='class') chapter_title: str chapter_summary: dict author_context: Optional[dict] = None teaching_units: List[TeachingUnitSchema] def validate_phase2_output(raw_json: dict) -> Phase2OutputSchema: return Phase2OutputSchema(**raw_json) def calculate_quality_flag(validated: Phase2OutputSchema) -> str: if len(validated.teaching_units) == 0: return 'regenerate' total_subs = sum(len(u.subtopics) for u in validated.teaching_units) if total_subs < 3: return 'regenerate' shallow = sum( 1 for u in validated.teaching_units for s in u.subtopics if len(s.detailed_explanation) < 50 ) if shallow > total_subs * 0.5: return 'needs_review' return 'good' def extract_summary_fields(validated: Phase2OutputSchema) -> dict: total_subs = sum(len(u.subtopics) for u in validated.teaching_units) summary = validated.chapter_summary return { 'chapter_title': validated.chapter_title, 'short_summary': summary.get('short_summary', ''), 'learning_objectives': summary.get('learning_objectives', ''), 'total_topics': len(validated.teaching_units), 'total_subtopics': total_subs, }

Step 4B — phase2/router.py

The complete FastAPI endpoint. Reads MinerU output → calls Gemini → validates → saves to Supabase:

import os from fastapi import APIRouter, HTTPException from pydantic import BaseModel from .prompt import build_phase2_prompt from .gemini_client import call_gemini from .parser import validate_phase2_output, extract_summary_fields, calculate_quality_flag from db.supabase_client import supabase router = APIRouter(prefix='/phase2', tags=['Phase 2']) PROMPT_VERSION = int(os.getenv('PHASE2_PROMPT_VERSION', '1')) class Phase2Request(BaseModel): standard_id: int subject_id: int chapter_id: int subject_name: str class_level: str # e.g. 'Class 8' markdown_file_path: str # path to MinerU .md output force_regenerate: bool = False @router.post('/generate') async def generate_phase2(req: Phase2Request): # STEP 1: Check cache -- skip if already generated if not req.force_regenerate: existing = supabase.table('chapter_semantic_intelligence')\ .select('*')\ .eq('chapter_id', req.chapter_id)\ .eq('prompt_version', PROMPT_VERSION)\ .execute() if existing.data: return {'status': 'cached', 'data': existing.data[0]} # STEP 2: Read MinerU markdown file try: with open(req.markdown_file_path, 'r', encoding='utf-8') as f: markdown_content = f.read() except FileNotFoundError: raise HTTPException(404, f'File not found: {req.markdown_file_path}') # STEP 3: Build prompt prompt = build_phase2_prompt( markdown_content=markdown_content, subject=req.subject_name, class_level=req.class_level, ) # STEP 4: Call Gemini try: gemini_result = call_gemini(prompt) except Exception as e: raise HTTPException(500, f'Gemini error: {str(e)}') # STEP 5: Validate response try: validated = validate_phase2_output(gemini_result['data']) summary = extract_summary_fields(validated) quality = calculate_quality_flag(validated) except Exception as e: raise HTTPException(422, f'Validation failed: {str(e)}') # STEP 6: Save to Supabase record = { 'standard_id': req.standard_id, 'subject_id': req.subject_id, 'chapter_id': req.chapter_id, 'chapter_title': summary['chapter_title'], 'short_summary': summary['short_summary'], 'learning_objectives': summary['learning_objectives'], 'total_topics': summary['total_topics'], 'total_subtopics': summary['total_subtopics'], 'full_intelligence_json': gemini_result['data'], 'llm_model': os.getenv('GEMINI_MODEL', 'gemini-2.5-flash'), 'prompt_version': PROMPT_VERSION, 'input_tokens': gemini_result['input_tokens'], 'output_tokens': gemini_result['output_tokens'], 'quality_flag': quality, } supabase.table('chapter_semantic_intelligence')\ .upsert(record, on_conflict='chapter_id,prompt_version')\ .execute() return { 'status': 'success', 'chapter_title': summary['chapter_title'], 'total_topics': summary['total_topics'], 'total_subtopics': summary['total_subtopics'], 'quality_flag': quality, 'tokens_used': gemini_result['input_tokens'] + gemini_result['output_tokens'], } @router.get('/chapter/{chapter_id}') async def get_phase2(chapter_id: int): result = supabase.table('chapter_semantic_intelligence')\ .select('*').eq('chapter_id', chapter_id)\ .order('prompt_version', desc=True).limit(1).execute() if not result.data: raise HTTPException(404, 'No Phase 2 data found') return result.data[0]

Step 4C — Register in main.py

from phase2.router import router as phase2_router app.include_router(phase2_router)

SECTION 5 — TESTING PHASE 2

Step 5A — Run and Call the Endpoint

# Start the server uvicorn main:app --reload # Open: http://localhost:8000/docs # Find: POST /phase2/generate # Click: Try it out # Paste this payload: { "standard_id": 8, "subject_id": 101, "chapter_id": 1, "subject_name": "Science", "class_level": "Class 8", "markdown_file_path": "/tmp/ncert/chapter1.md", "force_regenerate": false } # Expected response: # { status: 'success', chapter_title: '...', total_topics: 5, # total_subtopics: 18, quality_flag: 'good', tokens_used: 45000 }

Step 5B — Verify in Supabase

→  Open Supabase → Table Editor → chapter_semantic_intelligence

→  You should see 1 row with your chapter data

→  Click the full_intelligence_json column — read through the JSON

→  Check: does every topic from the textbook appear?

→  Check: are activities and formulas captured?

→  Check: is learning_objectives populated and specific?

→  Check: does teacher_explanation read like a real teacher?

→  Run the same chapter again — the response should say status: cached

Step 5C — Prompt Versioning

Always bump prompt_version when you improve the prompt.

1. Improve the prompt in phase2/prompt.py 2. Change PHASE2_PROMPT_VERSION=1 to PHASE2_PROMPT_VERSION=2 in .env 3. Re-run Phase 2 for all chapters — new records are created with version=2 4. Old records (version 1) are kept — you can compare outputs in Supabase 5. The unique index on (chapter_id, prompt_version) prevents duplicate version records

Phase 2 Completion Checklist

✅ Phase 2 is complete when ALL of these are true:

1. /phase2/generate returns status: success 2. chapter_semantic_intelligence table has data in Supabase 3. quality_flag is 'good' for all tested chapters 4. Running the same chapter twice returns status: cached 5. learning_objectives is populated in the Supabase record 6. JSON content passes your manual review checklist 7. Tested successfully on at least 3 different NCERT chapters

Day-by-Day Timeline for Phase 2

| Day 1 | • Read MinerU output files carefully for one complete chapter • Create both Supabase tables using the SQL from Section 1 • Set up Python project structure, install dependencies, configure .env • Test Supabase connection: run a simple SELECT query from Python |
| --- | --- |

| Day 2 | • Open Google AI Studio — do NOT write code today • Paste MinerU markdown + Phase 2 prompt into AI Studio • Run for Chapter 1 — check every topic, activity, formula is captured • Fix the prompt. Run again. Repeat until output quality is excellent. |
| --- | --- |

| Day 3 | • Run the same prompt on 2 more different NCERT chapters in AI Studio • Verify it works for Science, Social Studies, and Language chapters • Fix any subject-specific issues in the prompt • Prompt is ready when it passes the full checklist for all 3 chapters |
| --- | --- |

| Day 4 | • Write phase2/gemini_client.py, parser.py, prompt.py, router.py • Register router in main.py • Run the endpoint once — verify data appears in Supabase |
| --- | --- |

| Day 5 | • Test endpoint with all 3 chapters • Verify caching: call same chapter twice, second returns cached • Inspect full_intelligence_json in Supabase table editor manually • Fix any prompt issues and bump PHASE2_PROMPT_VERSION if needed |
| --- | --- |

Common Problems and Fixes

| Problem | Cause | Fix |
| --- | --- | --- |
| Gemini returns non-JSON text | Prompt not strict enough | Add to end of prompt: 'Return ONLY raw JSON. No markdown. No code blocks. No explanation.' |
| Some subtopics are missing | Gemini summarized instead of extracting | Add: 'Extract EVERY subtopic. Do NOT combine or skip any section.' |
| Explanations too shallow | Gemini is being brief | Add: 'detailed_explanation must be at least 3 sentences for every subtopic.' |
| JSON fails pydantic validation | Gemini added or missed a field | Add the missing field as Optional in parser.py. Then fix the prompt. |
| Rate limit error (429) | Too many requests on free tier | The 6-second sleep in gemini_client.py handles this. Increase to 10s if needed. |
| Supabase project paused | No activity for 1 week on free plan | Supabase dashboard → Restore. Takes 30 seconds. |